# Product Requirements Document: Scam & Claim Verifier

Hackathon: SANGYAN Investor Resilience Hackathon | Track: A (Digital Fraud & Scam Resilience), with Track E elements Status: Draft v1 | Working title: Scam & Claim Verifier (rename as the team prefers)

## Overview

A mobile-first web app (PWA) where a user forwards or pastes a suspicious investment message,

screenshot or voice note and receives a plain-language explanation, in their own language, of why it may be a scam. The tool gives an honest risk level with confidence, checks any SEBI registration claim against a dated snapshot of SEBI's public lists, and tells the user what to do next. It never gives investment advice

and stores nothing.

## Problem

First-time investors in Tier-2/3 cities receive "tips" on WhatsApp and Telegram from fake analysts who quote fake or borrowed SEBI registration numbers, promise guaranteed returns and push app installs.

Victims usually realise only when withdrawals are blocked. Existing information is in English, jargon-heavy and static.

## Target user

Primary: a senior citizen or first-time investor in a Tier-2/3 city, more comfortable in Hindi/Marathi than English, who has just received a tempting investment message. Secondary: a family member (often in another city) who wants to protect that person. Demo persona: Ramesh, 62, retired teacher, receives a "SEBI-registered analyst" message promising a guaranteed 40% monthly return and a link to install an app.

## Goals and non-goals

### Goals

Help a user recognise a likely scam before money moves.

Explain the reasons in simple, regional-language text and audio.

Be transparent about uncertainty (four outcomes, including "Can't tell").

Guide recovery if the user has already paid.

Work on low-end phones and weak networks.

### Non-goals

No stock tips, buy/sell/hold signals, price predictions or trading features.

No monetisation, upsells, broker links or subscriptions.

No storing, harvesting or profiling of messages, SMS, OTPs or personal financial data.

No claim to prove a message is genuine; we assess risk only.

## Mandatory guardrail compliance

### Hackathon rule	How the product complies

No commercial or speculative	Output only comments on the message, never on any security

outcome

No monetisation funnels	No ads, links to brokers, or paid tiers

Privacy by design	Messages processed in memory and discarded; OCR runs in-browser;

only anonymous counters kept

Public-good ethos	Framed as investor-protection infrastructure

## Core user journey (the single deep journey for the demo)

- Ramesh opens the app and picks his language (Marathi).

- He taps Speak it, Paste, or Upload screenshot (or shares the message to the app from WhatsApp).

- A short progress view shows "Checking message, registration, link."

- The result screen shows:

  - Risk level (icon, colour and text) with a one-line summary and confidence

  - A Listen button that reads the result aloud

  - "Why we think so": up to 3 reasons, with the suspicious phrases highlighted in his message

  - "What we could not verify"

  - "What to do now": do not pay or install; report at cybercrime.gov.in or call 1930; check the advisor on SEBI's official site

- Family guardian share (P1): one tap sends only the verdict and reasons to a trusted contact.

- "I already paid" path (P1): guided steps for reporting and bank contact, with a plain-language complaint draft.

## Features and priorities

### Priority	Feature

P0	Paste text input; rule-engine red flags; SEBI registration lookup; risk result with confidence and "Can't tell"; English + Hindi/Marathi explanations from templates; next-step guidance; no data storage

P0	Live demo link (deployed PWA)

P1	Screenshot upload with in-browser OCR; voice input and audio output; link reputation

check; LLM free-text analysis; "I already paid" recovery; family guardian share; teach-back analogy per result

P2	Android share-target registration; additional languages; pre-payment pause questions (Track D link); roadmap-only items: WhatsApp bot, community reports

## Functional requirements

FR1 Input. Accept pasted text, an image (screenshot) or speech. Detect language automatically; allow manual selection. FR2 Entity extraction. Extract SEBI registration numbers, firm/person names, URLs,

phone numbers and UPI IDs. FR3 Rule engine. Run configurable rules (regex patterns with weights) for: guaranteed/assured returns, unrealistic percentages, urgency and pressure, app/APK/remote-access

installs, private group invitations, insider-tip claims, personal UPI/bank payment requests. Support English,

Hindi, Marathi and Hinglish variants and negation handling (for example "returns are not guaranteed").

FR4 SEBI lookup. Check the extracted number and name against a local snapshot of SEBI's research

analyst and investment adviser lists. Return one of: found and name matches; found but name mismatch; not found. Show the snapshot date. FR5 Link check. Check URLs with a safe-browsing service and domain age (P1). FR6 LLM analysis. Send the extracted text to an LLM to detect manipulation not caught by rules, returning structured JSON (P1). If the call fails or is rate-limited, return the rules-based result labelled "basic check". FR7 Risk aggregation. Combine signals into Low / Medium / High / Can't tell, plus a

confidence level and a list of unverified items. FR8 Explanation. Show pre-written explanations per red flag in the selected language, with highlighted phrases and an audio version. FR9 Safety wording. No

output may recommend buying, selling or holding any security, or imply a registered entity is trustworthy

Functional Requirements Implementation Status Matrix (Stage 1, Stage 2 & Stage 3 Verified)
- FR1 Input & PWA Share Target: [IMPLEMENTED] Accepts pasted text, screenshot OCR (Tesseract.js), voice input (Web Speech), 1-click authentic demo scenario chips, and Android PWA Web Share Target (share_target in manifest.json) with EN/HI/TA/TE/BN/MR manual language selector (6 languages: English, Hindi, Tamil, Telugu, Bengali, Marathi).
- FR2 Entity Extraction: [IMPLEMENTED] Extracts SEBI numbers, UPI IDs, phone numbers, URLs, monetary amounts, and sign-off names (e.g. Regards, Kavitha Menon).
- FR3 Rule Engine: [IMPLEMENTED] Evaluates 11 fraud categories across English, Devanagari (Hindi/Marathi), Tamil, Telugu, and Bengali scripts with active negation handling.
- FR4 SEBI Lookup: [IMPLEMENTED] Indexed 3,321 records (Oct 03, 2026 snapshot) supporting FOUND_NAME_MATCH, FOUND_NAME_MISMATCH (impersonation alert), NOT_FOUND, and NONE_CLAIMED.
- FR5 Link Check: [IMPLEMENTED] Identifies direct APKs, URL shorteners, private Telegram/WhatsApp invites, low-cost TLDs, and official vs lookalike domains.
- FR6 LLM Analysis: [IMPLEMENTED] Gemini Flash integration for empathetic analogies and summaries with offline basic check fallback.
- FR7 Risk Aggregation: [IMPLEMENTED] Maps signals into HIGH_RISK, MEDIUM_RISK, LOW_RISK, and CANT_TELL with confidence scores.
- FR8 Explanation, Audio & Judge Bench: [IMPLEMENTED] Localized red flag explanations, character-span phrase highlighting, Everyday Analogy cards, Web Speech API Audio Readout (TTS) in EN, HI, TA, TE, BN, MR (6 languages), and Interactive Judge Test Bench Modal running live 100-case evaluation via /api/benchmark.
- FR9 Safety Wording: [IMPLEMENTED] Strict compliance - no buy/sell advice, non-judgmental tone, and honest registration reporting.
- FR10 Privacy & Interactive Recovery: [IMPLEMENTED] Zero persistence of user messages/OCR images; Interactive Recovery Complaint Generator dynamically formats user-entered transaction data (Amount, Bank, UTR, Date, Suspect) without permanent financial data storage.

beyond "registration found." FR10 Privacy. Do not persist message content, images or audio. Keep API keys on the backend only.

## Risk output specification

{

"risk_band": "high | medium | low | cant_tell", "confidence": "low | medium | high",

"summary": "one sentence in the user's language",

"reasons": [{"rule_id": "guaranteed_returns", "phrase": "...", "start": 0, "end": 0, "explanati "sebi_check": {"status": "found | name_mismatch | not_found | none_claimed", "snapshot_date": " "unverified": ["sender identity"],

"next_steps": ["..."]

}

C	C

## Technical approach

### Layer	Choice	Reason

Frontend	React (Vite) + Tailwind, PWA	Mobile-first, fast build, free hosting

Backend	Python + FastAPI	Good NLP tooling, quick to build OCR	Tesseract.js in browser (Hindi/Marathi)	Free; images never leave the phone Voice	Browser speech recognition and synthesis	Free, instant

Rules	Python regex and JSON rule file	Free, explainable

SEBI

data

Local CSV from SEBI's public lists	No public API; dated snapshot is honest

LLM	Gemini Flash/Flash-Lite free tier behind one swappable function

No API cost; replaceable by Claude/GPT later

Hosting	Vercel (frontend), Render or Railway (backend)	Free tiers

Architecture: Input normaliser → entity extractor → parallel checks (rules, SEBI lookup, link reputation, LLM) → risk aggregator → explainer → result screen. Key principle: our code verifies facts; the LLM only interprets and summarises. The LLM is never asked whether a registration number is valid.

## Non-functional requirements

Usability: large touch targets high contrast minimal text risk shown by icon and text not colour

alone.

Performance: result in about 5 seconds on a 4G connection; usable on low-end Android phones.

Reliability: the rules-only fallback works if the LLM is unavailable; daily request cap on the demo link.

Privacy: no persistence of user content; free-tier LLM prompts may be used by the provider, so demo only with sample messages and state this openly.

Accessibility: audio output for low-literacy users; regional-language support.

## Success metrics

Accuracy (test set of 40 to 50 messages): share of scams correctly flagged, and share of genuine messages wrongly flagged (report both).

Usability test: 5 users from the target group complete the journey unaided; record their feedback.

Comprehension: at least 4 of 5 testers can explain in their own words why the message was risky.

Demo reliability: the journey completes end to end on the live link.

## Risks and mitigations

### Risk	Mitigation

Track A is crowded	Differentiate with recovery mode, family share, accuracy numbers and a real-user test

False positives on genuine advisors	Negation handling, "Can't tell" outcome, tested false-alarm rate Rules miss paraphrases	LLM layer on top; keep rule file easy to extend

SEBI list format or date issues	Cache snapshot early; show its date; link out to SEBI's site as

fallback

Quoted real registration numbers used by scammers

Match name and number together; say "registration found" does not prove the sender is genuine

Free-tier rate limits during judging	Rules-only fallback, caching, daily cap

Accidental guardrail breach	Review all text and prompts against section 5 before submission

## Build plan

- Backend: text in; rules and SEBI lookup out as JSON.

- Result screen in one language.

- Screenshot OCR, voice input and audio output.

- LLM layer and link check.

- Recovery mode, family share, additional languages.

- Accuracy test, user test, demo video.

## Submission checklist (from the brief)

Live demo link with a working prototype

3 to 5 minute video of a realistic user scenario end to end

PPT covering problem, user, solution, technology, real-world usefulness and user journey

## Open questions

  - Does the hackathon allow third-party LLM APIs? (Confirm on Discord.)

  - What are our actual free-tier limits in AI Studio?

  - What format does SEBI provide for downloading its lists?

  - Team size, skills and deadline, which decide how many P1 features are realistic.